Construction Estimate (Sample)
Estimate Details
[Your Logo]
Estimate Number: EST-0128
Date: July 12, 2026
Estimate Valid For: 30 days from the date above
Contractor
Company Name: North Fork Construction LLC
License Number: ID-RCE-48211
Contact: P. Doyle, bids@northforkconstruction.com, (208) 555-0195
Client & Project
Client Name: A. and R. Marsh
Project Address: 2216 Alder Creek Rd, Boise, ID 83716
Project Description: Kitchen remodel: demo to studs, new cabinets and counters, drywall, paint
Cost Breakdown
	Item
	Details
	Qty / Hours
	Rate
	Total

	LABOR
	
	
	
	

	Demolition & disposal
	Cabinets, counters, flooring to subfloor
	24
	$55.00
	$1,320.00

	Carpentry & cabinet install
	Base and wall cabinets, island
	40
	$75.00
	$3,000.00

	Drywall & paint
	Patch, texture-match, two coats
	32
	$60.00
	$1,920.00

	
	
	
	Labor Subtotal
	$6,240.00

	MATERIALS
	
	
	
	

	Shaker cabinets
	Maple, factory-finished, per plan
	1
	$5,200.00
	$5,200.00

	Quartz countertop
	42 sq ft installed, eased edge
	1
	$2,400.00
	$2,400.00

	Drywall, mud, primer, paint
	Job lot
	1
	$680.00
	$680.00

	
	
	
	Materials Subtotal
	$8,280.00

	EQUIPMENT
	
	
	
	

	Dumpster rental
	20 yd, 1 week
	1
	$450.00
	$450.00

	Floor protection & air scrubber
	1 week
	1
	$180.00
	$180.00

	
	
	
	Equipment Subtotal
	$630.00

	
	
	
	Subtotal
	$15,150.00

	
	
	15%
	Markup
	$2,272.50

	
	
	7%
	Tax
	$1,219.58

	
	
	
	Grand Total
	$18,642.08


Exclusions & Notes
Exclusions: Appliances, plumbing fixture upgrades, electrical panel work, permit fees
Notes: Assumes no hidden water damage behind existing cabinets; change order if found
Acceptance
Deposit Required: 30% of the grand total ($5,592.62), due upon acceptance
Payment Schedule: Deposit on acceptance, 40% at cabinet delivery, balance on completion
Work Begins: Within 2 weeks of acceptance and deposit
Client Signature: A. Marsh
Date: July 15, 2026
