# Construction Estimate (Sample)

## Estimate Details

[Your Logo]

Estimate Number: EST-0128

Date: July 12, 2026

Estimate Valid For: 30 days from the date above

## Contractor

Company Name: North Fork Construction LLC

License Number: ID-RCE-48211

Contact: P. Doyle, bids@northforkconstruction.com, (208) 555-0195

## Client & Project

Client Name: A. and R. Marsh

Project Address: 2216 Alder Creek Rd, Boise, ID 83716

Project Description: Kitchen remodel: demo to studs, new cabinets and counters, drywall, paint

## Cost Breakdown

| Item | Details | Qty / Hours | Rate | Total |
| --- | --- | --- | --- | --- |
| LABOR |  |  |  |  |
| Demolition & disposal | Cabinets, counters, flooring to subfloor | 24 | $55.00 | $1,320.00 |
| Carpentry & cabinet install | Base and wall cabinets, island | 40 | $75.00 | $3,000.00 |
| Drywall & paint | Patch, texture-match, two coats | 32 | $60.00 | $1,920.00 |
|  |  |  | Labor Subtotal | $6,240.00 |
| MATERIALS |  |  |  |  |
| Shaker cabinets | Maple, factory-finished, per plan | 1 | $5,200.00 | $5,200.00 |
| Quartz countertop | 42 sq ft installed, eased edge | 1 | $2,400.00 | $2,400.00 |
| Drywall, mud, primer, paint | Job lot | 1 | $680.00 | $680.00 |
|  |  |  | Materials Subtotal | $8,280.00 |
| EQUIPMENT |  |  |  |  |
| Dumpster rental | 20 yd, 1 week | 1 | $450.00 | $450.00 |
| Floor protection & air scrubber | 1 week | 1 | $180.00 | $180.00 |
|  |  |  | Equipment Subtotal | $630.00 |
|  |  |  | Subtotal | $15,150.00 |
|  |  | 15% | Markup | $2,272.50 |
|  |  | 7% | Tax | $1,219.58 |
|  |  |  | Grand Total | $18,642.08 |

## Exclusions & Notes

Exclusions: Appliances, plumbing fixture upgrades, electrical panel work, permit fees

Notes: Assumes no hidden water damage behind existing cabinets; change order if found

## Acceptance

Deposit Required: 30% of the grand total ($5,592.62), due upon acceptance

Payment Schedule: Deposit on acceptance, 40% at cabinet delivery, balance on completion

Work Begins: Within 2 weeks of acceptance and deposit

Client Signature: A. Marsh

Date: July 15, 2026